## Slide 1: OpenBattery Project
2020
2020
Today
day 1
8
15
22
29
36
43
50
57
64
71
Start of the Project
Apr 1
0%
3 days
Talk and organize weekly meeting with the sponsor
0%
8 days
Get data from Schwartz group + navigate
0%
18 days
Get training on Azure
0%
6 days
Work on creating the first dataset based on 1 cycle on GitHub
0%
6 days
Transfer data on Git Hub
0%
5 days
Create the schema of the user friendly database
0%
10 days
Include all the data from Maccor + Info on batteries
0%
10 days
Work on shifting everything in Azure
0%
10 days
Create the user friendly platform